| ***Sprint 1*** | |
| --- | --- |
| **Nº: 1** | **Objectives:**  **SPRINT 1 (Design and setup)** |
| **From: 16/01/24 To: 24/01/24**   * **Design mockup**   + Everyone designs a simple wireframe and we choose * **Choose color palette**   + Everyone chooses a palette and then we decide * **Create style guide** * **Start with base HTML and SCSS** * **Prepare GitHub** * **Decide stack**   ***Notes:*** *We have to upload everything to gitHub. Sprints like this and also everyday SCRUM* | |
| **Sprint review**  **Place:** Valencia  **Date:** 16/01/2024  **Time:** 11:57 | |
| **Scrum Master:** Miguel | |

| ***Sprint 2*** | |
| --- | --- |
| **Nº: 2** | **Objectives:**  **SPRINT 2 (Design and setup)** |
| **From: 24/01/24 To: 31/01/24**   * **Do the components of the website** * **Design the database** * **Prepare DB connectors** * **Design first versions of the main pages**   ***Notes:*** *We have to upload everything to gitHub. Sprints like this and also everyday SCRUM* | |
| **Sprint review**  **Place:** Valencia  **Date:** 23/01/2024  **Time:** 11:10 | |
| **Scrum Master:** Miguel | |

| ***Sprint 3*** | |
| --- | --- |
| **Nº: 2** | **Objectives:**  **SPRINT 3** |
| **From: 01/02/24 To: 08/02/24**   * **Finish login page**   + **Implement backend into the page** * **Work on chirps backend** * **Work on feed backend** * **Finish option page *(Its from sprint 2!!)***   + **At least the frontend**   ***Notes:*** | |
| **Sprint review**  **Place:** Valencia  **Date:** 01/02/2024  **Time:** 09:30 | |
| **Scrum Master:** Miguel | |